

**Church - Audio / Visual upgrade**

**We are indebted to Colin Richardson being the lead on this project and offer our sincere thanks for his tireless and enthusiastic support in developing the proposals thus far.**

**Below is his review of current progress.**

Hi level status

* Two technical solutions received.
	+ Have worked with SBS Events (local business based in Waltham Chase), to refine their initial proposal.
* Based on advice from the Archdeacon (Kathryn Percival) we secured the services of Lyndon Ford to produce an independent report/review of our audio solution for Droxford Church.
	+ The review was completed just prior to Christmas and the report received mid-January.
* Access to the DAC 'online faculty system' was approved & provided for Colin Richardson
	+ A List B form was created and submitted on Tue 13 Feb for the Audio upgrade only
	+ We are now waiting on the DAC feed back, but the hope is we will be given the go-ahead without the need for an in-depth, onsite review

As previously mentioned, we are progressing a base audio upgrade at this time so we implement a good quality, future proof upgrade inline with the available budget.  Further audio enhancements and a new Visual solution will be progressed as a second phase.

AFH / Feb’24